Business Case Template

- Executive Summary

The Smart Career Pathway and Learning Recommendation System is a strategic IT investment aimed at addressing critical gaps in career guidance and personalized learning in Sri Lanka's education system. This web-based AI-driven platform will bridge the disconnect between student capabilities, learning resources, and employment opportunities by providing intelligent, data-driven career and learning recommendations.

**Business Problem:** Students in Sri Lanka struggle to identify suitable career paths due to limited career counseling resources, lack of awareness of their strengths, and a rapidly changing job market. Simultaneously

**Proposed Solution:** An intelligent web-based platform leveraging AI and machine learning to analyze student profiles, interests, and skills, then recommend personalized career pathways, curated learning resources, and matching job opportunities.

- Introduction and Summary

Rationale for Preferred Option

- The platform is selected because it:

- Provides integrated career guidance and learning recommendations

- Uses AI and data analysis for personalized recommendations

- Can support many students simultaneously

- Is more cost-effective than traditional career counseling

Current Business Process

  - Currently in Sri Lanka:

  - Career counseling resources are limited

  - Guidance is general and not personalized

  - Students rely on friends, family, or random internet searches

  - There is no strong link between student skills and job market needs

  - This results in career confusion, skill mismatches, and unemployment.

Description of the Problem

The education system lacks a connected platform that links students, learning resources, and job opportunities.

  - Key issues include:

  - Lack of awareness about career options

  - Fragmented information sources

  - Generic recommendations

  - Skill gaps between education and industry

  - Limited access to professional career guidance

Opportunity

The project can serve:

- 380,000+ students in Sri Lanka

- Universities and training institutions

- Employers seeking skilled candidates

Future opportunities include:

- Partnerships with universities

- Integration with job portals

- Expansion to South Asian markets.

Project Objectives

Main Objectives

- Develop an AI-based career recommendation system

- Provide personalized learning and career pathways

- Improve employment readiness for students

System Goals

- 99% system availability

- 80% recommendation accuracy

- Support for 10,000+ users simultaneously.

Project Scope

- Web application development

- User profiles and skill assessments

- Career and course recommendation engine

- Job matching system

- Admin dashboard and analytics

- Cloud hosting infrastructure

Business Benefits

For Students

- Personalized career guidance

- Structured learning paths

- Skill gap identification

- Job opportunities matching

For Government

- Better workforce planning

- Support for national digital initiatives.

Project Costs

Estimated development cost: LKR 860,000 – 1,300,000

Main cost categories:

- Personnel and development

- Cloud hosting

- Software tools

- Data collection

- Testing and documentation

Assumptions

- Students and institutions will adopt the system

- Quality course and job data can be collected

- Machine learning models can achieve 75–80% accuracy

- Cloud infrastructure will support large numbers of users.

Analysis of Potential Impact on Business and Staff

On Institutions

- Improved career counseling efficiency

- Data-driven student support

- Reduced workload for counselors

On Students

- Better career planning

- Increased employment opportunities

- Continuous skill development guidance

Analysis of Potential Impact on Technology

The system will use:

- React.js for frontend

- FastAPI for backend

- MongoDB & Neo4j databases

- Machine learning models for recommendations

- Cloud infrastructure for scalability.

Implementation Plan

Phase 1 – Planning (Months 1–2)

- Requirement gathering

- Stakeholder discussions

- Project planning

Phase 2 – System Design (Months 2–3)

- Architecture design

- Database design

- UI prototypes

- ML model design

Later Phases

- Development

- Testing

- Deployment

- Documentation.

3. Approach

Financial Metrics

The total development investment for the system is approximately LKR 1,100,000, with additional operational costs of around LKR 150,000 during the first year. Since the first year focuses on development and research, no revenue is expected during this phase, resulting in an initial net loss of LKR 1,250,000.

After the system launch, revenue will be generated mainly through institutional licensing, corporate partnerships, and premium individual features.

Revenue Sources

- Institutional Licensing

Universities and educational institutions will pay annual subscription fees between LKR 50,000 – 150,000.

- Corporate Partnerships

Companies may partner for training programs and recruitment services.

- Premium Features

Advanced analytics and career guidance services for individual users.

Assessment of Impact on Privacy

Data Collected

- Basic profile information (name, email, age, education)

- Career interests and skills

- Completed courses and certificates

- System usage data for improving recommendations

Criteria for Evaluating Alternatives

Alternative 1: Do Nothing

Keeping the current system requires no cost but does not solve the career guidance problem. Therefore it is not a viable option.

Alternative 2: Hire Traditional Career Counselors

This approach improves guidance but requires high ongoing costs and cannot scale to support a large number of students.

Alternative 3: Use Existing Career Platforms

Partnering with platforms like LinkedIn provides quick access to tools but offers limited customization for the Sri Lankan context.

Alternative 4: Develop a Custom AI-Based Platform (Selected Option)

The proposed system provides a scalable, customizable, and innovative solution tailored to local educational and employment needs.

Evaluation Conclusion

  - The custom AI-powered system is the best option because it:

  - Solves the career guidance gap effectively

  - Supports large numbers of users

  - Allows full customization

  - Creates research and commercial opportunities

  - Provides long-term strategic value.

- Key Selection Criteria

Weighting

4.1 Weighting of Evaluation Criteria

To select the best solution, several criteria were used to evaluate different alternatives. Each criterion was assigned a weight based on its importance to the project.

| Criterion | Weight |
| --- | --- |
| Problem Resolution Effectiveness | 20% |
| Scalability and System Reach | 18% |
| Cost Effectiveness | 15% |
| Strategic Innovation and Intellectual Property Value | 15% |
| Implementation Feasibility | 12% |
| User Adoption and Satisfaction | 12% |
| Risk Management and Sustainability | 8% |

The most important factor is how effectively the solution solves the career guidance problem, followed by the system’s ability to support large numbers of students.

Constraints and Limitations

Technical Constraints

- Limited 12-month development period

- Dependence on machine learning model accuracy

- Need for high-quality training data

- Complexity of integrating external systems such as job portals

Resource Constraints

- The project is mainly developed by one student developer

- Limited project budget

- Ongoing cloud infrastructure costs

Business Constraints

- Uncertainty about user adoption by institutions and students

- Competition from existing international career platforms

- Possible changes in data protection regulations

- Preferred Alternative

Business Benefits

The Custom AI-Powered Career Pathway and Learning Recommendation System is selected as the best solution because it provides the highest value in terms of effectiveness, scalability, innovation, and long-term sustainability.

Key Benefits

  - Provides personalized career guidance for students using AI.

  - Helps reduce the skills gap between graduates and the job market.

  - Supports digital transformation in education.

  - Can serve thousands of users simultaneously with low operational cost.

  - Provides data insights for universities and employers

Costs.

The estimated development cost is approximately LKR 1.1 million, which includes personnel, infrastructure, tools, testing, and documentation.
Operational costs will mainly involve cloud hosting, maintenance, and system updates after launch.

Assumptions

- Machine learning models will achieve 75–80% recommendation accuracy.

- System infrastructure can handle high user loads.

- External APIs and online course platforms will remain accessible.

Other Issues

Several risks and external factors may affect the project.

Key Risks

| Risk | Mitigation |
| --- | --- |
| Dependence on single developer | Proper documentation and supervisor oversight |
| Data quality issues | Data validation and continuous improvement |
| Market competition | Focus on local customization and innovation |
| Regulatory changes | Privacy-by-design and compliance with regulations |

- Risk Management Plan

Risk Assessment

The project identifies risks mainly in technical, organizational, and user adoption areas.

Technical Risks

- Low AI recommendation accuracy: The system may not provide accurate career and learning recommendations.

- System performance issues: The platform may slow down when many students use it simultaneously.

- Data quality issues: Poor or incomplete student data may affect recommendation results.

User Adoption Risks

- Low student engagement: Students may not regularly use the platform.

- Lack of trust in AI recommendations: Some students may prefer traditional career advice.

Organizational Risks

- Single developer dependency: The system is mainly developed by one student.

- Limited development time: The project must be completed within the academic timeline.

Risk Response

To manage these risks, the following strategies will be used:

| Risk | Mitigation Strategy |
| --- | --- |
| AI accuracy issues | Test multiple ML models and improve training data |
| System performance problems | Conduct load testing and optimize system architecture |
| Poor data quality | Implement data validation and cleaning processes |
| Low student adoption | Provide a simple UI and awareness campaigns |
| Development delays | Use phased development with prioritized features |
| Benefit Realization |  |

Benefits for Students

  - Personalized career pathway recommendations

  - Suggested learning resources and courses

  - Better career decision-making

  - Clear skill development roadmap

Long-Term Benefits

  - Improved student career planning

  - Better alignment between student skills and career paths

  - Scalable AI-based educational technology solution

Conclusion and Recommendations

The Smart Career Pathway and Learning Recommendation System is a feasible and valuable solution for improving career guidance for students. The analysis shows that many students lack proper career guidance and structured learning pathways. This system addresses that gap by using Artificial Intelligence and Machine Learning to provide personalized career and learning recommendations.

The proposed solution is technically achievable using modern technologies such as React, FastAPI, and machine learning models. The project can be completed within the planned development timeline and offers strong benefits for students and educational institutions.

The system will help students:

  - Identify suitable career paths based on their interests and skills

  - Receive personalized learning recommendations

  - Improve career decision-making and skill development